Cairo University Faculty of Computers and Information



**Software Engineering II**

**Daily scrum meeting template**

**2020**

**Project Team**

|  |  |  |
| --- | --- | --- |
| **ID** | **Name** | **Email** |
| 20170197 | Karim Magdy | kareemmagdy1@yahoo.com |
| 20170336 | Youssef Ismail Okasha | yousefokasha61@gmail.com |
| 20170206 | Mark Samuel | mark@newtechservics.com |
| 20170188 | Amr Magdy | flawless146@yahoo.com |

Contents

[Done requirements 2](#_Toc507250132)

[What will be done today 2](#_Toc507250133)

[Current obstacles 3](#_Toc507250134)

[Current Trello workspace 3](#_Toc507250135)

# Done requirements

Class Diagram, Sequence Diagram:

Yousef Ismail and Karim Magdy: Finished the class Diagram of the first sprint and created the github repository.

Amr Magdy and Mark Samuel: finished the Sequence Diagrams of the first sprint .

The Web Service Implementation:

All the team: Finished the implementation of the required web services in sprint 1

# What Have been done so far:

**First Day:**

Yousef Ismail and Karim Magdy: Finished the class Diagram of the first sprint and created the github repository.

Amr Magdy and Mark Samuel: finished the Sequence Diagrams of the first sprint.

**Second Day**:

All the team worked on the implementation of sprint 1

**Third Day**:

All the team worked on the implementation of sprint 1

**Fourth Day**:

All the team worked on the implementation of sprint 1

**Fifth Day**:

All the team worked on the implementation of sprint 1

# Obstacles

First Day: Haven’t decided what language to use to implement the software.

Second Day: Solving the dependencies problem by applying maven to our project.

Third Day: Faced some problems with the database.

Fourth Day: Faced problems with the POST request.

# 

# 

# CurrentTrelloworkspace:

# WhatsApp Image 2020-04-02 at 3.40.55 AM